## Slide 1: CAO, GMDART and NFR Monthly Service Review Pack 11-June-2020

## Slide 2: Agenda
SL.NO | TOPIC | Duration
1 | CAO Cluster details | 15 min
2 | GMDART Cluster details | 15 min
3 | NFR Cluster details | 15 min
4 | Questions and Suggestion | 15 min

## Slide 3
Combination single axis chart
CAO Executive Summary
Transaction Summary: Team resized from 10 to 7 FTE’s and till now first week of support looks good, no major issue received. Governance call scheduled with CSM on weekly basis, we have discussed on multiple topics for streamline (like reduction of calls, Segregation of duties etc..) CSM asked to park all points till June end for clarity with their senior management. Resource Harinath on boarding yet to be started, DBG id created. Escalation Report: None

## Slide 4
Combination single axis chart
CAO Business Summary
Executive Monthly Summary: We have closed all tickets within MTTR of 4.8 as compared to 7.4 last month, 21% tickets linked with PRB and 72% tickets linked with KEDB. 8 new PRB ticket has been created on application issue, which are related to workaround task, and proactive issue. DMS-Legal onboarding completed, Hyper Care in progress. Minor fix applied on Policy Portal application which earlier caused performance issue and bank’s DHS cluster. ELM DWH job automated which help monthly 22 incidents from our end and 44 SR’s to dbNitro end reduction. Application Stability: db-PolicyPortal dbECM : Connectivity issue caused application unavailability, which leads to one P3C incident. Currently app is running on one single node, daily analysis is in progress. Root cause unknown and detail investigation is carried forward through PRB ticket. Upcoming Planned Activities: Croydon DR postpone to till next notice. DCB DR planned to till next notice. Major FileNet and Legaldocs-dbECM migration on 5th and 18th July 2020, preparation in progress. CSR application CV-tool decommission path.

## Slide 5
CAO Ticket Trend
Inference
As compared to last month 50% ticket reduced in the board pad application (May 8 tickets as compared to Apr 15 tickets) and FCR app ticket tickets down by 50% (May 9 tickets compared to Apr 21 tickets)
INC ticket hike due to performance issue on DBPP app by 23% ( May 75 tickets as compared to APR 57 tickets).
SR tickets increase due to multiple query output for ELM application requested as part of data validation.
Chart: CAO Ticket Trend
| 43788 | 43818 | 43849 | 43881 | 43910 | 43941 | 43971
Number of INC | 208 | 261 | 220 | 232 | 191 | 209 | 187
Number of SR | 193 | 190 | 211 | 171 | 172 | 167 | 178

## Slide 6
CAO Problem Management
Inference
Problem management driving by CAO CSM’s team.
Due to constraints from all SL3 team faster resolution is not coming.
Some of the area Vendor involved but still waiting for fix.
PM Backlog CAO |  | 
Aging | APR-20 | May-20
<=45 Days | 1 | 14
46-60 Days | 0 | 0
61-120 Days | 2 | 0
121-240 Days | 6 | 6
241-365 Days | 3 | 5
>365 Days | 0 | 0
PM Open | 12 | 25
Chart: PM Backlog CAO
| APR-20 | May-20
<=45 Days | 1 | 14
46-60 Days | 0 | 0
61-120 Days | 2 | 0
121-240 Days | 6 | 6
241-365 Days | 3 | 5
>365 Days | 0 | 0

## Slide 7
CAO Team Pareto May
Chart: CAO Resource Productivity Trend
| Rahul-HCL-A Jain | PANCHANAN SHAW | Pulaharish Kumar | Samir Kumar Chand | Yogendra Ganesh Panchadarla | Pavithra Pateela | Karthick P | Mahaboob Shareef Shaik | Suddala VenkataKishore | Mukesh Baitha
May | 5 | 19 | 22 | 35 | 51 | 41 | 39 | 41 | 56 | 56
May Cumulative | 365 | 360 | 341 | 319 | 284 | 233 | 192 | 153 | 112 | 56
May Pareto % | 1 | 0.99 | 0.93 | 0.87 | 0.78 | 0.64 | 0.53 | 0.42 | 0.31 | 0.15
CAO | May | May Cumulative | May Pareto %
Rahul-HCL-A Jain | 5 | 365 | 100%
PANCHANAN SHAW | 19 | 360 | 99%
Pulaharish Kumar | 22 | 341 | 93%
Samir Kumar Chand | 35 | 319 | 87%
Yogendra Ganesh Panchadarla | 51 | 284 | 78%
Pavithra Pateela | 41 | 233 | 64%
Karthick P | 39 | 192 | 53%
Mahaboob Shareef Shaik | 41 | 153 | 42%
Suddala VenkataKishore | 56 | 112 | 31%
Mukesh Baitha | 56 | 56 | 15%
Total | 365 |  | 

## Slide 8
Resource Management
CAO | Apr | Comments | Productivity Improvement Plan
Suddala VenkataKishore | Green |  | As of now doing good asked for technical session on App Dynamics
Mahaboob Shareef Shaik | Green |  | Involving on other area apart from Legal space
Mukesh Baitha | Green |  | Doing good, asked to worked on DBRIB reporting task earlier done by Rahul
Karthick P | AMBER | Concerned raised for Appraisal Feedback | Geneos KT completed
Pavithra Pateela | Green | Resource LWD on 19th June, EMS Code assigned | NA
Yogendra Ganesh Panchadarla | Green |  | Involving on other area apart from Legal space
PANCHANAN SHAW | Green |  | 
Pulaharish Kumar | AMBER | Concerned on Appraisal Rating and Salary concern. Shashi had explained on the same. | Involved in onshore app as primary resource
Premulla Harinath | Green |  | Training will start once onboarding done

## Slide 9
Key Risks & Issues
Ref id | Date identified | Raised by | Service Line | Risk Description | Risk Owner | Risk Impact | Comments
 |  |  |  |  |  | H/M/L | 
1 | 07-Jan-2020 | Panchanan | CAO | Onshore rotation plan | Shanthi/Shashi | M | Post COVID will discuss with CSM
2 | 10-Feb-2020 | Panchanan | CAO | New SL3 support issue | Panchanan | M | New SL3 team is unaware of application and process which lead sometime on argument and delay in solution. Backlog also created due to this.
3 | 01-Feb-2020 | Panchanan | CAO | SOD rule is not defined | Panchanan/Shashi | H | SOD rule is not defined which create confusion. We have requested multiple time to CSM to clear this.. Awaiting response

## Slide 10
Combination single axis chart
NFR Business Summary
Transaction Summary: Second IP-Repeat discussion in progress. Resource finalization yet to be done Escalation Report: None

## Slide 11
Combination single axis chart
NFR Executive Summary
Executive Monthly Summary: Revised KT has been completed to DB internal team as requested by. Sing-off received. No major issues reported. Upcoming DR:- CDC DR postpone till next notice

## Slide 12
NFR Ticket Trend
Inference
Incident are high as post the application release MARS faced some (feed, report and table space issue) total 13 tickets as compared to last month 3 tickets.
In SR all the query output asked based on SL3 request, more contribution on NPA app (13 tickets).
Chart: NFR Ticket Trend
| 43788 | 43818 | 43849 | 43880 | 43909 | 43940 | 43970
Number of INC | 54 | 43 | 56 | 38 | 60 | 54 | 64
Number of SR | 41 | 23 | 16 | 27 | 29 | 53 | 46

## Slide 13
NFR Team Pareto May
Chart: NFR
| Jayaprakash J | Isaac Jebakumar D | Vigneshwaran N | Vijay Krishna | Shanmuga Priya G | Kalpana Kola
May | 15 | 14 | 8 | 21 | 24 | 28
May Cumulative | 110 | 95 | 81 | 73 | 52 | 28
May Pareto % | 1 | 0.86364 | 0.73636 | 0.66364 | 0.47273 | 0.25455
RAS Name-NFR | May | May Cumulative | May Pareto %
Jayaprakash J | 15 | 110 | 100%
Isaac Jebakumar D | 14 | 95 | 86%
Vigneshwaran N | 8 | 81 | 74%
Vijay Krishna | 21 | 73 | 66%
Shanmuga Priya G | 24 | 52 | 47%
Kalpana Kola | 28 | 28 | 25%
Total | 110 |  | 

## Slide 14
Resource Management
NFR | Apr | Comments | Productivity Improvement Plan
Kalpana Kola | Green |  | Doing good asked for techincal KT
Vijay Krishna | Green |  | Asked for Techincal, CDP planning
Shanmuga Priya G | Green |  | Asked for Techincal, CDP planning
Isaac Jebakumar D | Green |  | Asked for Techincal, CDP planning
Vigneshwaran N | Green |  | Asked for Techincal, CDP planning
Jayaprakash J | Green | Performance is not up to mark, had a discussion and suggested for improvement areas | Asked for Techincal, CDP planning

## Slide 15
Key Risks & Issues
Ref id | Date identified | Raised by | Service Line | Risk Description | Risk Owner | Risk Impact | Comments
 |  |  |  |  |  | H/M/L | 
1 | 07-Jan-2020 | Panchanan | NFR | Current operational model and plan. | Shashi | H | Meeting planned with CSM (Nitin) to discuss
2 | 10-Feb-2020 | Panchanan | NFR | Onshore rotation plan if position continue | Shanthi/Shashi | M | Closed this point as position is getting closed
3 | 7th May 2020 | Panchanan | NFR | All resource in same location | Panchanan/Shashi | L | During BCP it’s a risk as 85% resource fall in same location.

## Slide 16
Combination single axis chart
GMDART Executive Summary
Transaction Summary: Monthly Governance call requested by CSM Escalation Report: Few escalation by CSM-1 regarding the processes are not followed by team Summary :- Resources are not aware of role and duties on the their task and not looping to CSM on communication, unawareness of ITSM rules. Remediation :- Have detailed discussion with team and guided. DB RIB preparation for Change Management and review each and every change weekly basis. --- Completed Format shared for all CR with details -- Completed and process is now in place All such critical issue asked to loop team lead/manager and CSM --- Team is now following

## Slide 17
Combination single axis chart
GMDART Business Summary
Executive Monthly Summary: DART PD10 Reports Enhancements/ New Reports has completed successfully in the month of Apr-2020. DART May-2020 UBR restructure release completed in the month of May. CyberArck onboarding will done for both read and write account, which help the 60% eCR deduction on monthly basis. Lowlight :- Batch filed job failed which lead to one P3C issue due to one of Technical account was revoked. Focus Area :- OLA agreement signed with all upstream and downstream. Application Stability: No issue in terms of app availability. Upcoming Planned Activities: Croydon DR postpone to next notice. Upcoming Technologies/Tool for cluster: Tableau

## Slide 18
GMDART Ticket Trend
Inference
Batch failure/Data issue are user access ticket (due to UBR release) caused in the slight change in the ticket pattern (3 batch failure and 3 access ticket).
SR trend is similar to Apr, team is raising all monitoring task which need BAU. (60 tickets), access issues (20 tickets) and report (25 tickets).
Chart: GMDART Ticket Trend
| 43788 | 43818 | 43849 | 43880 | 43909 | 43940 | 43970
Number of INC | 77 | 92 | 119 | 135 | 184 | 115 | 106
Number of SR | 104 | 120 | 85 | 107 | 160 | 150 | 153

## Slide 19
GMDART Team Pareto May
GMDART | May | May Cumulative | May Pareto %
Sureshbabu G | 14 | 259 | 100%
Rajendrarao Choppara | 29 | 245 | 95%
Nerusu Sivaprasad | 39 | 216 | 83%
Jyothi Hemanth Hegde | 36 | 177 | 68%
Rangitha Ramasamy | 52 | 141 | 54%
Srikala Thiruvalluru | 43 | 89 | 34%
Sushma G | 46 | 46 | 18%
Total | 259 |  | 
Chart: Gmdart
| Sureshbabu G | Rajendrarao Choppara | Nerusu Sivaprasad | Jyothi Hemanth Hegde | Rangitha Ramasamy | Srikala Thiruvalluru | Sushma G
May | 14 | 29 | 39 | 36 | 52 | 43 | 46
May Cumulative | 259 | 245 | 216 | 177 | 141 | 89 | 46
May Pareto % | 1 | 0.94595 | 0.83398 | 0.6834 | 0.5444 | 0.34363 | 0.17761

## Slide 20
GMDART Problem Management
Inference
We have initiated two month back weekly Problem Ticket management with DB stakeholder.
Till now 3 problem has been accepted by DEV team to consider.
Few tickets they are putting on hold as per strategic solution for report tool movement to new solution.
PM Backlog GMDART |  | 
Row Labels | APR-20 | May-20
<=45 Days | 1 | 9
46-60 Days | 4 | 0
61-120 Days | 1 | 5
121-240 Days | 1 | 1
241-365 Days | 1 | 1
>365 Days | 0 | 0
PM Open | 8 | 16
Chart: PM Backlog GMDART
| APR-20 | May-20
<=45 Days | 1 | 9
46-60 Days | 4 | 0
61-120 Days | 1 | 5
121-240 Days | 1 | 1
241-365 Days | 1 | 1
>365 Days | 0 | 0
PM Open | 8 | 16

## Slide 21
Resource Management
GMDART | Apr | Comments | Productivity Improvement Plan
Rangitha Ramasamy | Green |  | Oracle Session Suggested , CDP Discussion is in progress.
Sushma G | Green |  | Process improvement and ITSM and session on GEMA
Jyothi Hemanth Hegde | Green | Movement planned to other area, replace yet to received | Knowledge on app level
Srikala Thiruvalluru | AMBER | Due to medical reason resource will not available on weekend and for longer term need some replacement, dis | Oracle Session Suggested , CDP
Rajendrarao Choppara | Green |  | Knowledge on app level
Nerusu Sivaprasad | Green |  | Knowledge on app level
Sureshbabu G | AMBER | Resource raised concern on Appraisal Feedback and ability on leading the team is not on the bench | Process improvement and ITSM

## Slide 22
Key Risks & Issues
Ref id | Date identified | Raised by | Service Line | Risk Description | Risk Owner | Risk Impact | Comments
 |  |  |  |  |  | H/M/L | 
1 | 01-Jan-2020 | Panchanan | GMDART | Team dependency on two resources | Panchanan/Shashi | M | We are cross training the team members to reduce the dependency
2 | 01-Feb-2020 | Panchanan | GMDART | One resource Jyothi want release | Panchanan/Shashi | M | Have discussed with resource post that she agreed to continue.
3 | 05-May-2020 | Panchanan | GMDART | One resource movement proposed due to new fulfilment | Panchanan/Shashi | L | Backup Resource need to be planned
4 | 03-May-2020 | Panchanan | GMDART | Team awareness on process is very low | Panchanan | M | Working on with team to streamline

## Slide 23
Ticket Quality Details
Inference
In GMDART area 4 tickets was missed by Jyothi, so have trained to her on the process.
In CAO, Chand did the 2 ticket wrongly closed without activity update. Guided to the team.
Chart: Ticket Quality
| GMDart | CAO
Apr-20 Percentage | 97 | 98
May-20 Percentage | 98 | 96
Team | Apr-20 % | May-20 %
GMDart | 97 | 98
CAO | 98 | 96

## Slide 24
F&Q and Action Point